## Slide 1
Cedarline Logistics
Synthetic example
Renewal worth reviewing.
June–August 2026 evidence
$144,000 ARR Due 30 November 2026

## Slide 2
Usage grew. Adoption still trails the goal.
Active seats / 120 licensed
Eligible-ticket coverage
August: six active seats below goal. Coverage counts eligible tickets with ≥1 pilot workflow, once per ticket. June–August 2026.
02

## Slide 3
Promising signals. Not validated total ROI.
2 → 1 → 0
P1 incidents June–August 2026
Not a reliability guarantee. CSAT changes are not attributable to the pilot.
Manually selected samples; insufficient review/rework accounting prevents extrapolating total hours or monetary ROI.

## Slide 4
Close the gaps behind the averages.
01
Night-shift adoption
Uneven use; training reduces queue coverage. Coaching delivery owner unassigned.
02
Exception handling
Mixed-language checks add work. Account for review and rework.
03
Operational resilience
Check fallback runbook status. Assign after-hours drill ownership.
04

## Slide 5
Two scopes. Separate decisions.
Existing renewal
$144,000
ARR · 120 licensed seats Due 30 November 2026
Approval not recorded.
Proposed expansion
+40 seats
Unpriced; no approved quote, commitment or purchase order.
No decision date agreed.
Recommendation: progress renewal review without bundling expansion.
05

## Slide 6
Past working dates need a status check.
As of 31 October 2026: completion is not established.
11 September
Maya
Confirm coaching owner
18 September
Omar
Draft fallback runbook
25 September
Leo / Maya
Audit design / scope approval
15 October
Nina
Draft renewal evidence pack
Unconfirmed
Priya
Procurement review slot
Confirm evidence of completion, or reset owner and date.
06

## Slide 7
Four decisions requested today.
1
Confirm renewal path
Approvers and procurement slot before 30 November 2026.
2
Assign owners
Coaching delivery and after-hours drill.
3
Agree evidence
Audit scope including exception review and rework.
4
Defer expansion
Revisit 40 seats after an agreed evidence checkpoint.
Proposed decisions, not recorded agreements.

## Slide 8
Advance the review. Not the commitment.
Existing renewal first. Expansion stays separate.
Confirm readiness before 30 November 2026